Uzbekistan Economic Policy Engine

Task Reference Guide

20 GitHub Issues  |  4 Phases  |  Step-by-Step Instructions

CERR-Uzbekistan  |  April 2026

Project Manager: @nozimmjon

Overview

This document explains every task in our project backlog. Tasks are organized into 4 phases by priority. Each task includes what to do, why it matters, which files to edit, and step-by-step instructions.

| Phase | Issues | Focus | Priority |
| --- | --- | --- | --- |
| Phase 1 | #3 – #10 | Accessibility, validation, i18n, mobile | Do First (High) |
| Phase 2 | #11 – #14 | Scenario comparison, cross-model links | Do Next (Medium) |
| Phase 3 | #15 – #17 | AI advisor, natural language, narratives | After Phase 2 |
| Phase 4 | #18 – #21 | Accounts, new models, API, backend | Future (Low) |

Phase 1: Foundation Hardening 8 tasks ¦ Priority: Do First ¦ Issues #3–#10

#3  Add ARIA Labels to All Interactive Elements

What: Add aria-label="descriptive text" to every button, input, slider, and dropdown across all models and the hub page.

Why: Screen readers cannot describe unlabeled controls. This is a basic accessibility requirement (WCAG 2.1 AA).

Files: index.html, qpm_uzbekistan/index.html, dfm_nowcast/index.html, pe_model/index.html, io_model/index.html, cge_model/index.html, fpp_model/index.html

Example:

Before: <button onclick="run()">Run</button>
After:  <button onclick="run()" aria-label="Run simulation">Run</button>

Steps:

- Open each model's index.html file in a code editor (VS Code recommended).

- Search for <button, <input, <select, and <a tags.

- For each one, add aria-label="description" where 'description' explains what the control does.

- Test: In Chrome, press F12, go to Accessibility tab, check that each control has a label.

#4  Add Role Attributes and Keyboard Navigation

What: Add role attributes to custom UI controls and ensure all controls can be operated with keyboard only (Tab, Enter, Arrow keys). Increase slider touch targets to 44px.

Why: Users who cannot use a mouse (keyboard-only users, assistive technology users) cannot operate the platform without proper roles and keyboard support.

Files: All 6 model index.html files

Steps:

- Find custom controls (divs acting as buttons, custom sliders) and add role="button" or role="slider".

- Add tabindex="0" to custom controls so they can receive keyboard focus.

- Add keydown event listeners: Enter/Space should activate buttons, Arrow keys should adjust sliders.

- In CSS, change slider thumb size to min-height: 44px; min-width: 44px for touch accessibility.

- Test: Try navigating each page using only the Tab and Enter keys.

#5  Add Input Validation and Error Handling

What: Add checks so that invalid inputs show helpful error messages instead of crashing or producing nonsense results.

Why: Users entering impossible values (like negative GDP or 500% tariffs) get broken charts or silent failures. Errors should be clear and friendly.

Files: All model index.html files + shared/toast.js

Steps:

- In FPP model: Find the calculation function. Add a check: if GDP growth < -50%, show error.

- In PE model: Before running simulation, check that tariff values are between 0 and 100%.

- In CGE model: Before division operations, check that the denominator is not zero.

- Replace all alert() calls with Toast.show('message', 'error') for user-friendly notifications.

- Replace all console.log error messages with Toast.show() so users see them.

- Test: Enter obviously wrong values and verify you get a helpful error message, not a crash.

#6  Complete i18n for PE Model (RU/UZ)

What: Translate all English text in the Partial Equilibrium model to Russian and Uzbek, matching the hub page's 3-language system.

Why: The main page supports 3 languages, but clicking into the PE model switches to English-only. This breaks the user experience for Russian and Uzbek speakers.

Files: pe_model/index.html

Reference: Study how index.html (hub page) implements translations using the LANGS object and setLang() function.

Steps:

- Open pe_model/index.html and list every piece of English text visible to users.

- Create a LANGS object with keys for en, ru, uz (copy the pattern from the hub page).

- Add data-i18n="key_name" attributes to each text element in the HTML.

- Write translations for all keys in Russian and Uzbek (get help from team linguists).

- Create a setLang() function that updates all data-i18n elements when language changes.

- Connect the language switcher buttons to call setLang().

- Test all 3 languages: verify every label, chart title, button, and message switches correctly.

#7  Complete i18n for IO Model (RU/UZ)

What: Translate all English text in the Input-Output model, including all 136 sector names.

Why: Same as #6. The 136 sector names are the biggest translation task in the project.

Files: io_model/index.html

Steps:

- Follow the same pattern as Issue #6.

- For the 136 sector names: use the Statistics Agency of Uzbekistan's official sector classifications in Russian and Uzbek.

- Translate table headers, search placeholders, chart labels, badge text, and KPI labels.

- Test: switch languages and verify the sector table, charts, and all labels update correctly.

#8  Complete i18n for CGE Model (RU/UZ)

What: Translate all English text in the CGE 1-2-3 model including controls, charts, 3 scenario presets, calibration table, and documentation tab.

Why: Same as #6. The CGE model has more UI sections than other models (scenarios, calibration, docs tab).

Files: cge_model/index.html

Steps:

- Follow the same pattern as Issue #6.

- Include translations for the 3 preset scenario names and their descriptions.

- Translate the calibration parameter table headers and parameter names.

- Translate the documentation tab content.

- Test all 3 languages across all tabs (Simulation, Calibration, Documentation).

#9  Externalize Hardcoded English in Chart Configs

What: Find all English strings inside Chart.js configuration objects (chart titles, axis labels, legend text) and make them switch with the language selector.

Why: Even after translating the HTML, chart labels remain in English because they are hardcoded in JavaScript objects. Users see a half-translated page.

Files: All 6 model index.html files

Steps:

- In each model file, search for Chart.js config objects (look for 'new Chart(' or 'title:', 'label:', 'text:').

- Find every hardcoded English string in these configs.

- Replace each with a variable that reads from the current language (e.g., LANGS[currentLang].chart_title_gdp).

- Add a function that re-renders charts when language changes.

- Test: switch language and verify chart titles, axis labels, and legends all translate.

#10  Mobile Responsive Polish

What: Make data tables scrollable on mobile, increase touch target sizes, and test the entire platform at phone width (375px).

Why: Many policymakers and students will access the platform from phones or tablets. Currently, tables overflow and controls are too small to tap.

Files: All model index.html files + index.html

Steps:

- Wrap every data table in a <div style="overflow-x: auto"> so it scrolls horizontally on small screens.

- In CSS, set all slider thumbs and buttons to minimum 44px height/width.

- Open Chrome DevTools (F12), click the device toggle icon, and test at 375px width (iPhone SE).

- Fix any content that overflows the screen, overlaps, or is unreadable at mobile size.

- Test the sidebar: it should be closeable on mobile (add a close button or swipe gesture).

Phase 2: Scenario Engine & Integration 4 tasks ¦ Priority: Do Next ¦ Issues #11–#14

#11  Build Scenario Comparison Dashboard

What: Build a user interface where users can save simulation results, give them names and tags, and compare 2-4 scenarios side by side with charts and difference tables.

Why: This is the core value proposition for policymakers. They need to compare 'What if we lower tariffs?' vs 'What if we raise them?' in one view.

Files: shared/scenario-engine.js (already has save/load/compare logic) + new UI in index.html

Steps:

- Review shared/scenario-engine.js to understand existing save(), list(), compare() functions.

- Design a 'Saved Scenarios' panel in the hub page sidebar or as a new view.

- Add a 'Save Scenario' button to each model that captures current parameters + results.

- Build comparison view: select 2-4 scenarios, show charts overlaid and a delta table.

- Add 'Export Comparison as PDF' using shared/report-engine.js.

- Add the 5 preset scenarios from scenario-engine.js as starting templates.

#12  Implement Cross-Model Data Linkages

What: Connect the output of one model to the input of another. For example, the DFM nowcast GDP estimate should automatically feed into QPM as an initial condition.

Why: Currently the 6 models are isolated. Linking them creates a coherent policy analysis workflow where insights flow between models.

Files: shared/ (create new data-bus module) + all model index.html files

Steps:

- Design a shared data bus (a JavaScript object in localStorage or window scope) for passing results between models.

- Start with 2 pairs: DFM nowcast GDP → QPM initial GDP, and PE tariff effects → CGE import prices.

- When a model finishes a simulation, store key outputs to the shared bus.

- When another model loads, check the bus for available upstream data and pre-fill inputs.

- Create a visual 'model flow' diagram in the hub showing which models feed which.

#13  Uncertainty Quantification (Fan Charts, Monte Carlo)

What: Add confidence bands (shaded 'fan' areas) around forecast lines showing 70% and 90% probability ranges, plus sensitivity tornado diagrams.

Why: A single forecast line is misleading. Policymakers need to see how uncertain the projection is to make informed decisions.

Files: qpm_uzbekistan/index.html, fpp_model/index.html (extend from DFM)

Note: Fan charts already work in the DFM nowcast (added in PR #1). Replicate that approach for QPM and FPP.

Steps:

- Study the fan chart implementation in dfm_nowcast/index.html (search for 'fan' or 'confidence').

- Replicate the Chart.js fill-between technique for QPM impulse response charts.

- Add Monte Carlo option for QPM: run simulation 1000 times with small random parameter changes, plot the distribution.

- Build a tornado diagram showing which parameters have the biggest impact on results.

#14  Live Data Pipeline (World Bank, IMF, CBU APIs)

What: Build a module that automatically fetches the latest economic data from international APIs so the platform always has fresh numbers.

Why: Currently, data is manually updated by editing JS files. Automation keeps the platform current and reduces maintenance work.

Files: Create new shared/data-pipeline.js

Steps:

- Research World Bank API (api.worldbank.org/v2/country/UZB/indicator/) for GDP, inflation, trade data.

- Research IMF WEO API for forecast data.

- Research Central Bank of Uzbekistan API for policy rate and monetary data.

- Write fetch() functions for each API with error handling.

- Cache results in localStorage with timestamps.

- Add a 'Last updated: X days ago' indicator to the hub page.

- Add a 'Refresh Data' button that re-fetches from all APIs.

Phase 3: AI Integration 3 tasks ¦ Priority: After Phase 2 ¦ Issues #15–#17

#15  AI Policy Advisor: Post-Simulation Briefs

What: After any simulation run, generate a plain-language policy brief explaining what the numbers mean, what risks exist, and what actions to consider.

Why: Not all users can interpret charts and tables. AI-generated explanations make the platform accessible to non-technical decision-makers.

Files: shared/ai-advisor.js + all model index.html files

Note: The foundation already exists in ai-advisor.js with a template-based fallback when no API key is configured.

Steps:

- Review shared/ai-advisor.js to understand the current analyzeSim() function.

- Improve the prompt templates for each model with more Uzbekistan-specific context.

- Add a 'Get AI Analysis' button to each model's results panel.

- Ensure it works in all 3 languages (EN/RU/UZ).

- Test with API key configured (Claude/OpenAI) AND without (template fallback).

#16  Natural Language Scenario Builder

What: Let users describe scenarios in plain text (e.g., 'What happens if oil drops to $50 and remittances fall 20%?') and have AI translate this into model parameters and run the simulation automatically.

Why: Makes the platform usable by anyone, even those unfamiliar with the model parameters. Policymakers think in terms of events, not variables.

Files: New module + new UI text input component

Steps:

- Build a text input box in the hub page or as a floating panel.

- When the user submits text, send it to the AI advisor with a prompt that maps natural language to model parameters.

- Parse the AI response to extract parameter values.

- Auto-select the appropriate model and set the parameters.

- Run the simulation and show results.

- Allow follow-up questions ('What if we also raise interest rates?').

#17  Automated DFM Nowcast Narratives

What: After the DFM model runs, automatically generate a written monthly economic briefing in plain language.

Why: Saves analysts hours of report writing. The model already has all the data; it just needs to be translated into words.

Files: dfm_nowcast/index.html + shared/ai-advisor.js

Steps:

- After DFM runs, collect the key results: GDP nowcast, top contributing indicators, changes from last month.

- Pass these to the AI advisor with a narrative template.

- Display the generated briefing below the DFM results.

- Add anomaly detection: flag any indicator that moved more than 2 standard deviations.

- Support EN/RU/UZ output.

Phase 4: Platform & Scale 4 tasks ¦ Priority: Future ¦ Issues #18–#21

Phase 4 tasks require a backend server and are planned for later. For now, understand the vision and plan the architecture.

#18  User Accounts and Collaboration

What: Add login functionality, user roles (viewer vs analyst), shared scenario libraries, commenting, and an audit trail of who changed what.

Why: Institutional adoption requires team collaboration features. Multiple analysts need to work together on policy scenarios.

Note: Requires the backend from Issue #21 first. Plan the architecture now, implement after the backend exists.

Steps:

- Design the user role system: viewer (read-only), analyst (full access), admin (manage users).

- Plan the database schema for users, sessions, shared scenarios, and comments.

- Design the authentication flow (OAuth2 or institutional SSO).

- Implementation happens after Issue #21 (backend migration).

#19  New Models: DSA, BVAR, Agent-Based, Climate-Macro, Labor

What: Add 5 new economic models to expand the platform's analytical coverage.

Why: More models means more policy questions can be answered. Each model addresses a different aspect of the economy.

Note: Each model needs R/Python economic research first, then JavaScript implementation for the web interface. Economists should lead the model design.

Steps:

- Debt Sustainability Analysis (DSA): Implement the IMF DSA framework with stress tests.

- BVAR Forecasting: Bayesian VAR with Minnesota/Litterman priors for macroeconomic forecasting.

- Agent-Based Model: Simulate heterogeneous firms and households for distributional analysis.

- Climate-Macro Module: Model carbon pricing and green transition costs.

- Labor Market Model: Unemployment dynamics, wage formation, and migration effects.

#20  REST API and SDK

What: Build a programmatic API so researchers can access model outputs from R, Python, or Excel without using the web interface.

Why: Researchers and analysts often work in R or Python. An API lets them pull simulation results directly into their analysis pipelines.

Note: Requires the backend from Issue #21 first.

Steps:

- Design API endpoints: POST /simulate/{model}, GET /scenarios, GET /data/{indicator}.

- Build an R package and Python SDK that wraps the API.

- Create embeddable chart widgets (iframes) for reports and presentations.

- Design an Excel add-in for pulling results into spreadsheets.

#21  Backend Migration (Node.js/FastAPI + PostgreSQL)

What: Move the platform from static HTML files to a proper server application with a database.

Why: User accounts, the API, real-time collaboration, and persistent scenario storage all require a backend server and database.

Note: This is the biggest architectural change in the project. Plan very carefully before starting.

Steps:

- Choose framework: Node.js (Express/Fastify) or Python (FastAPI). Discuss with team.

- Set up PostgreSQL database for scenarios, users, and data.

- Migrate localStorage scenario storage to database.

- Add OAuth2 authentication.

- Deploy to CDN + server infrastructure.

- Set up monitoring and usage analytics.

How to Start Working on a Task

Follow these steps every time you pick up a new task from the Issues board.

- Open PowerShell and navigate to the project folder:

cd C:\Users\YourName\Desktop\Uzbekistan-Economic-policy-engine

- Pull the latest code (always do this first!):

git pull origin main

- Create a new branch for your task:

git checkout -b feature/issue-6-pe-i18n

- Make your changes in the code editor (VS Code recommended).

- Save your work with a commit:

git add .

git commit -m "Add PE model Russian translations"

- Push your branch to GitHub:

git push -u origin feature/issue-6-pe-i18n

- Open a Pull Request on GitHub (the link appears after pushing). Fill in the template and wait for review from @nozimmjon.

Questions? Need Help? Contact Project Manager: @nozimmjon There are no stupid questions. Ask before you break something!